AI FitTrack API

8-Phase Project Development Plan

Node.js · Express · MongoDB · JWT · Google Gemini

A RESTful fitness tracking backend with secure authentication, workout management, search, and AI-generated recommendations and insights.

# Overview of Phases

| Phase | Title | Main Outcome |
| --- | --- | --- |
| 1 | Requirements Analysis & Planning | Feature list, endpoint map, and project structure outline. |
| 2 | Project Setup & Configuration | A runnable Express server with environment configuration. |
| 3 | Database Design & Models | Working database connection and validated Mongoose schemas. |
| 4 | Authentication & Security | Secure auth flow: POST /api/auth/register, POST /api/auth/login, GET /api/auth/profile. |
| 5 | Workout Management (CRUD) | Fully working, user-scoped workout API. |
| 6 | Workout Search | Search endpoint supporting name, category and date queries. |
| 7 | Google Gemini AI Integration | Two protected AI endpoints backed by Gemini. |
| 8 | Testing, Documentation & Deployment | Tested, documented and deployable API. |

# Phase 1: Requirements Analysis & Planning

## Objective

Define the scope, users, features and technology choices for the AI FitTrack API before any code is written.

## Key Tasks

- Identify the core features: authentication, workout CRUD, search, and AI recommendations/insights.

- Choose the stack: Node.js, Express.js, MongoDB (Mongoose), JWT, bcryptjs, Google Gemini SDK, Morgan.

- Design the REST endpoint list and the request/response formats.

- Decide on the MVC folder structure and naming conventions.

## Deliverables

Feature list, endpoint map, and project structure outline.

Files: README.md (planning notes)

# Phase 2: Project Setup & Configuration

## Objective

Initialise the Node.js project, install dependencies and configure environment variables.

## Key Tasks

- Run npm init and install express, mongoose, jsonwebtoken, bcryptjs, cors, dotenv, morgan and @google/genai.

- Install nodemon as a dev dependency and add start / dev scripts.

- Create .env and .env.example with PORT, MONGO_URI, JWT_SECRET and GEMINI_API_KEY.

- Add .gitignore so secrets and node_modules are never committed.

- Create app.js (Express configuration) and server.js (entry point).

## Deliverables

A runnable Express server with environment configuration.

Files: package.json, .env, .env.example, .gitignore, src/app.js, src/server.js

# Phase 3: Database Design & Models

## Objective

Connect to MongoDB and define the data schemas for users and workouts.

## Key Tasks

- Implement the MongoDB connection with error handling.

- Create the User model (name, email, password) with unique email and validation.

- Create the Workout model (workoutName, category, duration, caloriesBurned, workoutDate) linked to a user.

- Restrict category to Cardio, Strength Training, Yoga, Running, Cycling and Walking.

- Default workoutDate to the current timestamp when not supplied.

## Deliverables

Working database connection and validated Mongoose schemas.

Files: src/config/db.js, src/models/User.js, src/models/Workout.js

# Phase 4: Authentication & Security

## Objective

Let users register and log in securely, and protect private routes with JWT.

## Key Tasks

- Hash passwords with bcryptjs before saving.

- Build register, login and profile controllers returning a signed JWT.

- Write the auth middleware that verifies the Bearer token and attaches the user to the request.

- Add centralized error handling for consistent JSON error responses.

- Enable CORS and request logging with Morgan.

## Deliverables

Secure auth flow: POST /api/auth/register, POST /api/auth/login, GET /api/auth/profile.

Files: src/controllers/authController.js, src/routes/authRoutes.js, src/middleware/auth.js, src/middleware/errorHandler.js

# Phase 5: Workout Management (CRUD)

## Objective

Allow authenticated users to create, view, update and delete their own workouts.

## Key Tasks

- Implement Add Workout (POST /api/workouts).

- Implement View All (sorted by date, newest first) and View by ID.

- Implement Update (PUT) and Delete (DELETE) by ID.

- Scope every query to the logged-in user so no one can access another user's data.

- Validate input and return proper status codes (201, 400, 404).

## Deliverables

Fully working, user-scoped workout API.

Files: src/controllers/workoutController.js, src/routes/workoutRoutes.js

# Phase 6: Workout Search

## Objective

Provide flexible searching across a user's workout history.

## Key Tasks

- Create GET /api/workouts/search?q=<term>, declared before the /:id route to avoid conflicts.

- Match workout name and category using case-insensitive regex.

- Detect date patterns such as 2026-06-26 and filter by that day's date range.

- Escape special regex characters in the query for safety.

## Deliverables

Search endpoint supporting name, category and date queries.

Files: src/controllers/workoutController.js (search handler), src/routes/workoutRoutes.js

# Phase 7: Google Gemini AI Integration

## Objective

Add AI-powered workout recommendations and progress insights.

## Key Tasks

- Build geminiService.js as a wrapper around the @google/genai SDK using GEMINI_API_KEY.

- Create POST /api/ai/workout-recommendation using age, fitnessGoal and experience.

- Create POST /api/ai/fitness-insights using totalWorkouts, averageDuration and totalCaloriesBurned.

- Craft clear prompts and return concise JSON: { recommendation } and { insight }.

- Handle API failures, missing keys and rate limits gracefully.

## Deliverables

Two protected AI endpoints backed by Gemini.

Files: src/services/geminiService.js, src/controllers/aiController.js, src/routes/aiRoutes.js, src/routes/index.js

# Phase 8: Testing, Documentation & Deployment

## Objective

Verify every endpoint, document the API and prepare it for production.

## Key Tasks

- Build the Postman collection with auto-saved jwt_token and workout_id variables and test scripts.

- Test all flows: auth, CRUD, search, AI, and error cases (invalid token, wrong ID).

- Finalise the README with setup steps and full API reference.

- Deploy to a host (e.g. Render, Railway) with MongoDB Atlas and environment variables set.

- Review security: strong JWT secret, no committed secrets, restricted CORS.

## Deliverables

Tested, documented and deployable API.

Files: FitTrack.postman_collection.json, README.md